TEST PLAN

Real-Time Chat Application Using Socket Programming

| Item | Details |
| --- | --- |
| Project | Real-Time Chat Application Using Socket Programming |
| Course | Software Engineering (UE23CS341A), PES University |
| Team | Kabir Raju G (Kabir7code) Keerthana K (KeerthanaK0304) Joshua (jjosh2005) |
| Version | 1.0, after Sprint 1 (24 Oct 2026) |

# 1. Purpose

This plan explains how we test the chat application: what gets tested, at which levels, with which tools, who is responsible, and when a feature counts as done. The individual test cases (UT, IT and ST IDs) are in the separate Test Cases document, and each one is traced back to a requirement in the SRS.

# 2. Scope

## 2.1 In scope

| Module | Requirement | Sprint |
| --- | --- | --- |
| User registration and connection | FR-001 | 1 |
| Multiple concurrent sessions | FR-002 | 1 |
| Real-time messaging | FR-003 | 1 |
| Private messaging | FR-005 | 1 |
| Presence and join/leave notifications | FR-006 | 1 (on-screen user list in 2) |
| Disconnect handling | FR-007 | 1 |
| Error handling | FR-008 | 1 (logging in 2) |
| Group chat management | FR-004 | 2 |
| Message timestamps and group history | FR-009, FR-010 | 2 |
| Performance, load, reliability, usability, security | NFR-001 to NFR-005 | 1 and 2 |

## 2.2 Out of scope

- Testing over the public internet. All tests run on one machine or a local network.

- Saving chat history to disk. The application keeps everything in memory by design.

- Very large loads (hundreds of users). The SRS target is 20 simultaneous users.

# 3. Test Levels

| Level | IDs | What it checks | How |
| --- | --- | --- | --- |
| Unit | UT_xx | One function or class on its own, such as message framing, the session registry or username validation. | pytest, with socket pairs or simple fake sockets |
| Integration | IT_xx | The real server talking to one or more clients over real sockets, such as a duplicate username being rejected or a private message reaching only its recipient. | pytest, starting the server on a free port |
| System | ST_xx | End-to-end use through the terminal client, including several users at once, crashes and reconnects. | Scripted runs of the actual client, plus manual checks with several terminals |

# 4. Approach

- Whoever builds a backlog item writes the tests for it, in the same pull request.

- Every pull request must pass the full automated suite on GitHub Actions before the repo owner merges it. This also acts as our regression test.

- At the end of each sprint we run the Test Cases document against the merged code and fill in Actual Result and Test Result.

- Cases that need features from a later sprint are marked “Not executed” with the sprint they belong to, not left blank.

- Timing-sensitive cases are repeated several times to catch problems that only show up occasionally.

# 5. Environment and Tools

| Item | Details |
| --- | --- |
| Language | Python 3.10 and 3.12 (both are run in CI) |
| Operating systems | Ubuntu (GitHub Actions), plus the team's own macOS and Windows laptops for manual runs |
| Network | Localhost (127.0.0.1) for automated tests; the same local network for multi-laptop demos |
| Test framework | pytest (tests/ folder) |
| Static checks | flake8, maximum line length 100 |
| Continuous integration | GitHub Actions workflow .github/workflows/ci.yml, triggered on every push and pull request |
| Manual testing | One terminal for the server and one per user, following the steps in the README |

# 6. Entry and Exit Criteria

## 6.1 Entry criteria (before testing a feature)

- The backlog item is in a pull request and the code runs without errors.

- Its acceptance criteria in the SRS and on the GitHub issue are clear.

## 6.2 Exit criteria (before the sprint is closed)

- All automated tests pass on both Python versions in CI.

- Every test case for the sprint's requirements has been run and has a recorded result.

- Any failure is either fixed or logged as a GitHub issue with the bug label, and listed in the Deviations document.

- No open high-priority bug stops the sprint's demo flow from working.

# 7. Result Values

| Result | Meaning |
| --- | --- |
| Pass | The actual behaviour matched the expected result. |
| Fail | The behaviour differed from the expected result in a way that matters. A reason is always written in Actual Result. |
| Partial | The part of the case that exists now passed, but part of it depends on a later sprint's feature. |
| Not executed (Sprint 2) | The case needs a feature that is planned but not built yet. |

# 8. Schedule

| When | Activity |
| --- | --- |
| 12 to 16 Oct | Dry run: practise the branch, pull request, review and CI flow on small items. |
| 19 to 23 Oct (Sprint 1) | Unit and integration tests written with each item. Sprint 1 test cases run on 24 Oct. |
| 26 to 30 Oct (Sprint 2) | Tests for groups, GUI, timestamps, history and encryption. Latency test (#19) and 20-user load test (#20). Full test-case run before the code freeze. |

# 9. Responsibilities

| Person | Testing responsibility |
| --- | --- |
| Kabir Raju G | Server core, framing and CI pipeline; reviews and merges pull requests; group chat and encryption tests in Sprint 2. |
| Keerthana K | Registration, delivery, notifications and configuration tests; GUI checks in Sprint 2. |
| Joshua | Disconnect, private message, concurrency and error-handling tests; automated test suite, latency and load tests in Sprint 2. |

# 10. Defect Handling

- Log the problem as a GitHub issue with the bug label, quoting the test case ID and what actually happened.

- Give it a priority and add it to the current or next sprint on the project board.

- Fix it in a pull request that includes a test reproducing the problem.

- Re-run the failed test case and update its result.

# 11. Risks

| Risk | How we handle it |
| --- | --- |
| Timing problems that only happen sometimes | Run concurrency tests many times in a loop, not just once. |
| Tests that pass on one laptop but fail elsewhere | CI runs every test on a clean machine with two Python versions. |
| Ports already in use during tests | Tests start the server on port 0, so the operating system picks a free port. |
| Running out of time in Sprint 2 | Group chat and the GUI are scheduled first, since they carry the most story points. |

# 12. Deliverables

- Test Cases document with Actual Result and Test Result filled in for each sprint.

- Automated test suite in the tests/ folder, and the GitHub Actions run history.

- Deviations document listing failed or changed cases and the reasons.